A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Ticket Creation (Epic 1)

Creating Ticket with Caller and Short Description (USN1) 2

Automatic Category/Subcategory Without Manual Selection (USN2) 3

Auto Classification (Epic 2)

Wi-Fi / Network Keyword Classification (USN4) 3

Projector, Password and Slow Computer Classification (USN5) 3

Configuration (Epic 3)

Category and Subcategory Dependent Choices (USN7) 3

Total Story Point in Sprint 1= 2+3+3+3+3=14

Sprint 2

Email Notification (Epic 4)

Confirmation Email to Caller (USN3) 2

Ticket Management (Epic 5)

Viewing and Updating Classified Tickets (USN6) 2

Flow Maintenance (Epic 6)

Adding New Keywords to the Flow (USN8) 3

Deployment (Epic 7)

Update Set Export to XML (USN9) 1

Total story Point in Sprint 2= 2+2+3+1=8

Total Story Points

Sprint 1 = 14

Sprint 2 = 8

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 14+8=22

No of Sprints= 2

Velocity =22/2

11 (Story Points per Sprint)

Your team’s velocity is 11 Story Points per Sprint.